- Infrastructure Configuration, Development Setup:

  - 2 Sprints

  - Architectural Review and Solutioning

  - Create Lower Environments for HH, Code Repositories (Need a support from BTS team as well)

  - 1 Sprint (Need a support from DevOps team as well)

  - Setup DevOps pipeline and Terraform

- 1.5 Sprints for both

  - Retrieving up-to-date Loyalty details for member

    - Account Inquiry

    - Member Details

  - Linking and Delinking

    - Member Partner Affiliation Request

    - Member Partner Affiliation Verification

    - Member Partner Affiliation Revocation

- 2 Sprints for both

  - Member Earning Transactional Points through Home Hardware

    - Points Issuance (Earn)

  - Member Redeeming Points Through Home Hardware

    - Redemption (Burn)

- 5 Sprints (Need a support from LE team as well)

  - Return (Reverse Prior Issuance or Redemption Transaction)

    - Retail Return

    - Points Issuance Reversal (Earn) Reversal [Internal]

    - Redemption (Burn) Reversal [Internal]

- 1.5 to 2 Sprints (Need a support from LE team as well)

  - Member Receiving Offers

    - Loyalty Engine Setup