Risk Acceptance & Sign-Off

Point History Consolidation — Point & Liability Movement on CID Merge

| Prepared for | Scene+ / BNS |
| --- | --- |
| Prepared by | Nik |
| Classification | Confidential — Scene+ / Bond |

# What’s inside

Here’s the quick map of this document, so you can jump to whatever you need:

- What we’re solving

- What’s already proven and working

- The display behavior in question

- The options we looked at

- Risks

- Risk Metrics

- Recommendation & sign-off

# 1. What we’re solving

When two accounts are brought together in a CID merge, two things have to move across cleanly: the member’s liability and their points. Both of those moves are already built and working. What this document is really about is one small, cosmetic side-effect of how a moved entry can show up in the Scene app afterwards — and whether it’s worth the cost and risk of “fixing” it.

The short version: the liability reporting and the points land exactly where they should. The only open question is how one transfer can appear as a few smaller lines in the member’s point history.

# 2. What’s already proven and working

Two pieces are done, tested, and behave the way the business asked. These aren’t in question here — they’re the foundation everything else sits on.

| Area | What happens | Status |
| --- | --- | --- |
| Liability movement | After the accounts and points are merged, the liability moves into the same bucket it was originally created in. It’s a layered, fairly involved path, but it’s been tested end-to-end and lands where the business requirements say it should. | Tested & working |
| Point movement | Points move back into the same Scene bucket they were originally issued from. This has been properly tested too. | Tested & working |

So both the financial side and the points side are solid. Nothing further down changes that.

# 3. The display behaviour in question

Here’s the one quirk. When points move from one account to another during a merge, a single entry — say 500 points — can in some cases be split into a few smaller entries on the way across, for example five separate 100-point entries.

When that happens, a member looking at their history in the Scene mobile app sees those five 100-point lines rather than one 500-point line. Each line carries the correct description, so nothing is wrong or misleading — it’s just shown as a few rows instead of one.

A few things worth keeping in mind:

- It’s rare. Only a small number of members ever hit conditions that cause a split in the first place.

- It’s rarely seen even by them. Of those few members, the chance that any one of them opens this exact view and notices the split is very, very low.

- It reads correctly. The descriptions are accurate, so even if someone does see it, they shouldn’t come away confused.

# 4. The options we looked at

We explored two ways to collapse those split lines back into one. Both are technically possible — neither is free.

## 4.1  Combine the entries in the point bank

This would merge the split entries into a single entry at the source, in the point bank itself. The catch is that the point bank is also where our proven liability logic and the financial SSRS reporting hang off. Touching it means refactoring that area and reaching into the exact pattern that’s currently tested and stable — so the regression footprint is large, and the chance of knocking something loose in financial or liability reporting is real. For a cosmetic display issue, that’s a lot of blast radius.

## 4.2  Group the entries in the middleware

This would leave the point bank alone and instead group the split lines together in the middleware, so the UI shows a single consolidated row. It sounds lighter, but the point-history endpoint is one of our two most-called endpoints in the whole ecosystem, and it’s paginated because the list can get long. Grouping at request time runs into three problems:

- Pagination. Collapsing rows after the fact has a high chance of breaking how the paged list is counted and returned.

- Filters & grouping. Shell and Tangerine each have their own dedicated filtering and grouping on this list in CSM — re-grouping underneath them is likely to break that.

- Cost. Doing this at runtime needs roughly double the queries into the point bank per call. On a top-two endpoint, that’s not a rounding error — it’s a noticeable, ongoing cost increase.

# 5. Risks

Pulling it together — here’s how the risk sits, both the small risk of leaving things as they are and the bigger risks we’d take on if we decide to consolidate.

## 5.1  The display itself (what we’d be accepting)

If we leave it as-is, the only thing we’re accepting is the cosmetic split-row behaviour described in Section 3. It’s rare, rarely seen, and correctly labelled — so the real-world impact on a member is small. But it is the true representation of the data and description and details will hopefully will not make customer and scene user confuse.

## 5.2  Performance on our busiest endpoint

Point history is one of our top-two most-called endpoints. Any consolidation logic that runs on every call adds load to the one place we can least afford it, and response times would take a hit that’s felt across the board — by Shell, Tangerine, BNS and Scene alike.

## 5.3  Cost and query load

The middleware approach roughly doubles the queries into the point bank for each call. Because this endpoint is called so heavily, that turns into a major, ongoing cost — not a one-time spend.

## 5.4  Pagination, filters and grouping

Re-grouping a paged list at runtime is fragile. There’s a high chance of breaking pagination, and a high chance of breaking the dedicated filtering and grouping that Shell and Tangerine rely on in CSM.

## 5.5  Liability & financial reporting

The point-bank option reaches into the proven liability path and the financial SSRS reporting. Changing it carries a low-but-real chance of liability landing in the wrong reporting bucket, even with checks in place — and that’s exactly the area we don’t want to destabilise for a display tweak.

## 5.6  Blast radius across partners

This behaviour only shows up for a BNS feature, but the point-history endpoint is shared by Scene, Shell, Tangerine and BNS alike. So any change made for one ends up affecting all of them — the performance and cost impact wouldn’t stay contained to BNS.

# 6. Risk Metrics

The same risks in one view, with a rough read on how likely each is and how much it would sting if it happened. The first row is the risk of doing nothing; the rest are the risks we’d take on by consolidating.

| Risk area | What could go wrong | How likely | Impact | Overall rating |
| --- | --- | --- | --- | --- |
| Display behaviour (accept as-is) | A member sees a transfer as a few smaller, correctly-described lines instead of one. | Low | Low | Low |
| Performance on shared endpoint | Consolidation logic on our top-two endpoint slows responses for everyone. | High | High | Critical |
| Cost / query load | Roughly double the point-bank queries per call on a very high-traffic endpoint. | High | High | Critical |
| Pagination, filters & grouping | Runtime grouping breaks paging and the CSM filters / grouping Shell & Tangerine depend on. | Med–High | High | High |
| Liability & financial reporting | Touching the proven point-bank path lands liability in the wrong reporting bucket. | Low | High | Medium–High |
| Blast radius across partners | A BNS-only change degrades Scene, Shell and Tangerine through the shared endpoint. | Medium | High | High |

How to read the ratings:  Critical = must be consciously accepted before we proceed   •   High = needs real attention   •   Medium–High / Medium = keep a close eye on it   •   Low = manageable with normal care.

Likelihood / Impact are our best judgement today and may shift as we learn more in testing.

# 7. Recommendation & sign-off

Our recommendation is to accept the display behaviour as it stands. It’s a rare, cosmetic edge case, every line is correctly described, and the chance of an affected member ever noticing it is very low. Set against that, “fixing” it means taking on a critical performance hit and a major ongoing cost on our busiest endpoint, plus a real regression risk in the liability and financial reporting we’ve already proven out. For a cosmetic issue, that trade isn’t worth it.

If the team still decides the history should show as a single consolidated line, then the middleware approach (Section 4.2) is the one we’d implement — and in choosing that path, Security, Finance and Architecture are accepting the risks called out above:

- Performance impact — Critical.

- Cost impact — Critical, with a major ongoing effect.

- Liability landing in the wrong reporting bucket — low likelihood, with checks in place, but possible.

Sign-off below confirms the decision and that each team has read and accepts the risks in Section 6.

| Team | Name & date | Decision / sign-off |
| --- | --- | --- |
| Engineering / Platform | Nik | Recommends accepting the current behaviour |
| Security |  |  |
| Finance |  |  |
| Scene / Scotia Architecture |  |  |